|  |  |  |
| --- | --- | --- |
| **#** | **EST Time** | **Item** |
| 1 | 0:10 | ~~Catch up, status update~~ |
| 2 | 0:10 | ~~Look at pointing again for this sprint and next sprint~~ |
| 3 | 0:10 | ~~Are we confident we will have this sprint completed and ready to show Thursday? Completed Friday? Demo next Thursday or this Thursday?~~ |
| 4 | 0:30 | Work on finalizing everyone getting the proper environment set up on their own devices to execute and test the Web and SmartTv App |
| 5 | 0:30 | Anything Else |

Time start: 5:12 pm

Time end:

Attendance

Matt

Dan

Phil

Aaron

### Notes

Email bizcloud letting them know:

* We are keeping our original Friday end sprint this week
* We will demo thursday what we have so far. May not be 100% complete but we will demo what works.

Future sprints:

* We will demo Thursdays and end sprints on thursdays

We will continue assigning stories friday mornings

We will continue mid-sprint planning meetings on friday mornings

We will review progress at End of Sprint on Thursdays

Progress

Plans

Risks

Not having full access to aws impedes development

Security

Needs