Sprint Dates: 2/01/19 -2/15/19

# What went well?

* Completed all stories except testing (again)
* Starting to get more in to the swing of things
* Figured out how we want to represent user roles in the system
* Determined architecture involving IoT topics

# What went wrong?

* Did not have time to incorporate testing
* Internal blockers led to a delay in development and thus a delay in testing

# What should we change?

* More frequent updating of stories and jira
* Trying to get development tasks done earlier rather than later

# Action Items

* Test for sprint 6