Sprint Dates: 2/15/19 -3/1/19

# What went well?

* All tasks, including Testing, completed
* A significant amount more points and stories added, still completed
* Communication was a lot better between team members
* Testing was done on the planned Tuesday, bugs were found and fixed by Thursday delivery

# What went wrong?

* The only real thing that could be said was that it was a LOT of work.

# What should we change?

* It might be wise to consider limiting the story points per sprint. That being said, we did complete it, and we need to keep up the pace, so we may not be able to cut back.

# Action Items