Sprint Dates: 3/1/19 -3/15/19

# What went well?

* Some team members committed a lot of time and got their dev work done very early

# What went wrong?

* We did not complete development on the proposed date
* We did not complete testing on the proposed date
* We did not complete all actions by the End of Sprint
* There wasn’t a ton of responsiveness from a lot of the team this sprint

# What should we change?

* Obviously there was a lot of points. We decided we would not lose momentum, but throwing Sprint Break in the middle of the sprint really derailed progress.
* Getting development work done sooner - much development wasn’t started until the second half of the sprint (when break started)

# Action Items

* Get ready for sprint 9
* Get SE website finished, up and running
* Project poster
* Have a team discussion involving commitment to sprint deadlines