Sprint Dates: 1/22/19 -2/1/19

# What went well?

* Completed all stories except testing
* Integrated Web app and Smart TV app
* Can view a lot of information on webapp
* Have login and registration functionality through cognito and webapp
* Daily standups

# What went wrong?

* Did not have time to incorporate testing
* Bizcloud blocked a few stories for 85% of the sprint (asked for end of week 1 didn’t get till early week 3)
* Had to use personal accounts because we can’t experiment on AWS (MAJOR TIME BLOCKER)

# What should we change?

* More frequent updating of stories and jira
* More merges into master and bizcloud

# Action Items

* Create test stories and point to be incorporated into future sprints
* Ask bizcloud for full account access, even working with provided dev slows down the process because he is not solely working on our project.
* Daily login to jira (maybe if nothing is progressing, subtasks might be too big)

For matt

* Finish google calendar with meeting times
* Add user stories for Features in Jira
* Try to get Jira stories rolled out with Descriptions and AC for starters; can be edited/added to later